MINISTRY OF SCIENCE AND HIGHER EDUCATION OF THE RUSSIAN FEDERATION

Federal State Budgetary Educational Institution of Higher Education

«SAINT-PETERSBURG STATE UNIVERSITY OF ECONOMICS» (UNECON)

|  | APPROVED Vice-rector for educational activities _______________ Veronika.G. Shubaeva «____» ______________ 20____. |
| --- | --- |

Проектное управление в условиях цифровизации экономики / Project management in digital economy

Syllabus of the course

| Specialty | 38.04.02 Management |
| --- | --- |
| Specialization | Business Analytics and Financial Strategies |
| Level of higher education | Master’s Degree |
| Form of training Year of enrolment | Full-time 2025 |

Authored by:

PhD, Titova Alexandra Viktorovna

| Total number of hours | 108 | Form of final attestation: Test: semester 1. |
| --- | --- | --- |
| incl: |  |  |
| contact work | 32 |  |
| self-study | 76 |  |
| practical training | 0 |  |
| control hours |  |  |

Hours distribution:

| Semester: | 1 |
| --- | --- |
| Type of classes | Hours |
| Contact hours | 18 |
| Practical training | 14 |
| Laboratory work |  |
| Total contact hours | 32 |
| Self-study | 76 |
| Control hours |  |
| Total academic hours | 108 |
| Total credits | 3 |

Saint-Petersburg

2025

CONTENTS

1. LEARNING OBJECTIVES	3

2. COURSE PLACE IN THE PROGRAMME STRUCTURE	3

3. EXPECTED LEARNING OUTCOMES	3

4. COURSE STRUCTURE AND CONTENT	3

5. TEACHING AND LEARNING TOOLS OF THE COURSE	5

5.1 Recommended literature	5

5.2 List of software (including national production)	6

5.3 List of reference systems and modern professional databases	6

6. TECHNICAL FACILITIES	7

7. METHODOLOGICAL GUIDELINES FOR STUDENTS	7

8. SPECIFICATIONS FOR TEACHING DISABLED PERSONS	8

ASSESSMENT RESOURSES	10

1.1 Control tasks and assignments for interim attestation	10

1.2 Topics for written task	10

1.3 Interim checkpoints	10

1.4 Other assessment objects	10

1.5 Self-study	10

1.6 Grading scale	10

1. LEARNING OBJECTIVES

| Objective: | Formation of students' system of fundamental theoretical knowledge, skills and abilities in the field of project management, methodology and methods of planning, execution, monitoring, control and completion, the specifics of the application of the formed skills and abilities in the context of the digitalization of the economy. |
| --- | --- |

2. COURSE PLACE IN THE PROGRAMME STRUCTURE

Discipline B1.O Project management in digital economy refers to the mandatory part of Block 1.

3. EXPECTED LEARNING OUTCOMES

| Code and name of graduate competence | Code and name of the competence achievement indicator | Expected learning outcomes |
| --- | --- | --- |
| UC-2. Capable of managing a project through all stages of its life cycle | UC-2.1. Capable of developing a project implementation strategy, selecting competent project implementers, formulating a set of interrelated tasks to achieve the set objective | To know: project management standards; principles of forming an effective project team; motivation systems in the project; project timing management processes; project cost management processes. To be able to: form the project charter; form a preliminary project plan; choose the types of contracts that will be concluded during the implementation of the project; use the methodology of the mastered volume, calculate the financial, economic and investment indicators of the project; plan, monitor and analyze the quality of project results in the conditions of digitalization. To possess: project work planning skills in the context of digitalization. |

4. COURSE STRUCTURE AND CONTENT

| Code and name of the topics | Course content |  | Academic hours |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Contact work |  |  |  | Self-study |
|  |  |  | Lectures |  | Practices | Workshops |  |
| Topic 1. Evolution of theoretical and methodological foundations of project management. | The history of the development of the field of knowledge of project management in the context of changing requirements dictated by the environment of business entities; the specifics of the products being created; the development of information technology. The direction of evolution from the predictive approach to the adaptive approach, the development of the field of knowledge of program and portfolio management. Characteristics of the current state of the project management knowledge area. |  | 2 |  |  |  | 4 |
| Topic 2. Technologies of the Fourth Industrial Revolution and their impact on the project product structure and management approaches. | The nine components of digitalization. The results of the introduction of digital technologies into the activities of organizations, expected and real benefits. Virtual and augmented reality technologies in production. Additive manufacturing technologies. Robotics in production. Classification of production robots. Modern aspects of cybersecurity. Prospects for the development of digital technologies. |  | 2 |  | 1 |  | 4 |
| Topic 3. Stages of digital maturity of an organization. | The stages of digital maturity of an organization in the context of business model development. The stages of maturity of an organization on the path to digitalization. Information systems of the third industrial revolution (ERP, MOM, MS, CRM). Fundamentals of information systems integration. Types of interaction of information systems. Real-time interaction. Features and supporting tools. |  | 1 |  |  |  | 6 |
| Topic 4. Project lifecycle models and development approaches. | Cascading lifecycle model and predictive approach to development. Stages, features, and recommended use. Flexible lifecycle model and adaptive approach to development. Stages, features, and recommendations for use. Iterative and incremental approaches as varieties of adaptive approach. A hybrid approach to development. |  | 2 |  | 1 |  | 6 |
| Topic 5. The specifics of the organization of project activities in the organization of innovative projects that ensure the digital transformation of business. | The innovation and unique product of the project. The main stages of innovative projects in the field of digitalization. Fundamentals of the feasibility study of innovative projects in the field of digitalization. Technical feasibility and risks. Features of planning and execution. Piloting is scaling. |  | 2 |  | 1 |  | 12 |
| Тема 6. Инструменты планирования, исполнения, мониторинга и контроля проекта в предиктивном подходе к разработке. | The basics of a productive approach. Project product requirements. Hierarchical structure of the work. Network planning. The Gantt chart. PERT. The critical path. A matrix of roles and responsibilities. Resource assignment. Resource alignment. Planning content, schedules, resources, quality, cost, procurement, and stakeholder engagement. Quality assessment. Testing during project development. Analysis of the mastered volume. Cost deviations, time deviations. Estimate the cost and time to completion. |  | 2 |  | 2 |  | 8 |
| Topic 7. Adaptive approach to the development and management of a list of product requirements. | The basics of an adaptive approach to development. The concept of a list of product requirements, definitions of what has been done, and criteria for what has been done. Iterations and sprints. Requirements management in the "incoming wave" method. The Scrum framework: roles, artifacts, and practices. The concept of a list of product requirements and a list of requirements for implementation in a sprint. Terms of reference and user stories. Testing the terms of reference. Customer testing and in-process testing. Types and types of software testing. Testing as a system. |  | 2 |  | 3 |  | 10 |
| Topic 8. Program and project portfolio management. | The concept of a program and a project portfolio. The project approach in the management of organizations. The role of portfolio and project approaches in ensuring flexibility and sustainability, following the strategic goals of the organization. Features of program and portfolio management. Formation of the program and portfolio. Portfolio analysis and balancing. |  | 2 |  | 1 |  | 6 |
| Topic 9. Approaches and methods for evaluating the effectiveness of projects, project results, and project activities in an organization. | The expediency, economic and operational effectiveness of technology transfer. Models of technology transfer efficiency. Levels of technology transfer efficiency. The national level of technology transfer. Methods for calculating the effectiveness of technology transfer. Forecasting. The Foresight. |  | 2 |  | 3 |  | 10 |
| Topic 10. Modern software in project management. | Types and types of software. The main functions of the software. Software development trends. Software in operations management, software in team interaction management, software in portfolio management. Demonstration of the main products. |  | 1 |  | 2 |  | 10 |
| Control hours: |  |  |  |  |  |  |  |
| Total hours: |  | 18 |  | 14 |  |  | 76 |

5. TEACHING AND LEARNING TOOLS OF THE COURSE

5.1 Recommended literature

| Bibliographic description of the publication (author, title, type, place and year of publication, number of pages) | Digital resources |
| --- | --- |
| Project management : a textbook for universities / E. A. Gorbashko [et al.] ; edited by E. A. Gorbashko. Moscow : Yurait Publishing House, 2024. 358 p. (Higher education). — ISBN 978-5-534-19021-2. — Text : electronic // Educational platform Yurayt [website]. — URL: https://urait.ru/bcode/555760 | https://urait.ru/bcode/555760 |
| Project management : textbook and workshop for universities / A. I. Balashov, E. M. Rogova, M. V. Tikhonova, E. A. Tkachenko ; edited by E. M. Rogova. Moscow : Yurait Publishing House, 2024. 383 p. (Higher education). — ISBN 978-5-534-00436-6. — Text : electronic // Educational platform Yurayt [website]. — URL: https://urait.ru/bcode/535573 | https://urait.ru/bcode/535573 |
| Chekmarev, A.V. Digital project and process management: a textbook for academic baccalaureate / A.V. Chekmarev. — 2nd ed., revised and add. — Moscow : Yurait Publishing House, 2024. — 424 p. — (Higher education). — ISBN 978-5-534-18522-5. — Text : electronic // Educational platform Yurayt [website]. — URL: https://urait.ru/bcode/535238 | https://urait.ru/bcode/535238 |
| Polyakov, N. A. Management of innovative projects : textbook and workshop for universities / N. A. Polyakov, O. V. Motovilov, N. V. Lukashov. — 2nd ed., ispr. and add. Moscow : Yurait Publishing House, 2024. 384 p. (Higher education). — ISBN 978-5-534-15534-1. — Text : electronic // Educational platform Yurayt [website]. — URL: https://urait.ru/bcode/536478 | https://urait.ru/bcode/536478 |
| Kuznetsova, E. V. Project portfolio management as a tool for implementing corporate strategy : a textbook for universities / E. V. Kuznetsova. — 2nd ed., revised and add. Moscow : Yurait Publishing House, 2024. 177 p. (Higher education). — ISBN 978-5-534-07425-3. — Text : electronic // Yurayt educational platform [website]. — URL: https://urait.ru/bcode/537265 | https://urait.ru/bcode/537265 |
| Software project management : a textbook for universities / V. E. Gvozdev [et al.] ; edited by R. F. Malikov. Moscow : Yurait Publishing House, 2024. 167 p. (Higher education). — ISBN 978-5-534-14329-4. — Text : electronic // Educational platform Yurayt [website]. — URL: https://urait.ru/bcode/543929 | https://urait.ru/bcode/543929 |
| Fundamentals of the digital Economy : textbook and workshop for universities / M. N. Konyagina [et al.] ; executive editor M. N. Konyagina. Moscow : Yurait Publishing House, 2024. 235 p. (Higher education). — ISBN 978-5-534-13476-6. | https://urait.ru/bcode/543732 |
| Gavrilov, L. N. P. N. Digital business: textbook and workshop for universities / L. N. P. N. Gavrilov. -6th ed. - Moscow : Yurait Publishing House, 2024. - 311 p. ill. - (Higher education). — ISBN 978-5-534-17869-2. | https://urait.ru/bcode/545098 |

5.2 List of software (including national production)

- 7-Zip

- OS Alt education 10

- Project Libre

- LibreOffice Base

- LibreOffice Calc

- LibreOffice Writer

5.3 List of reference systems and modern professional databases

| № | Name of reference systems and professional databases |
| --- | --- |
| 1. | Digital library Grebennikon.ru – www.grebennikon.ru |
| 2. | Science Digital Library eLIBRARRY – www.elibrary.ru |
| 3. | Science Digital Library КиберЛеника – www.cyberleninka.ru |
| 4. | Database ПОЛПРЕД Справочники – www.polpred.com |
| 5. | Database OECD Books, Papers & Statistics on the platform OECD iLibrary www.oecd-ilibrary.org |
| 6. | Legal reference system КонсультантПлюс (installed resource UNECON or www.consultant.ru) |
| 7. | Legal reference system «ГАРАНТ» (installed resource UNECON or www.garant.ru) |
| 8. | Information and referral system «Кодекс» (installed resource UNECON or www.kodeks.ru) |
| 9. | Digital library system BOOK.ru - www.book.ru |
| 10. | Digital library system ЭБС ЮРАЙТ – www.urait.ru |
| 11. | Digital library system ЗНАНИУМ (ZNANIUM) – www.znanium.com |
| 12. | Digital library UNECON – opac.unecon.ru |

6. TECHNICAL FACILITIES

There are special rooms for lectures, seminars, coursework, group and individual consultations, current and interim assessments, as well as rooms for self-study.

The premises are equipped with equipment and teaching aids.

The rooms for students' independent work are equipped with computers with Internet connection and access to the university's electronic learning environment.

| Name of classroom | Сlassroom location |
| --- | --- |
| Classroom 0003 Computer classroom (for conducting practical classes, course design (course work) using computer technology). It is equipped with a multimedia complex. It is equipped with a multimedia complex.Specialized furniture and equipment: Study furniture with 25 seats, teacher's workplace, table - 1 pc., small chalk board - 1 pc., marker board on wheels - 1 pc., chair - 1 pc., rack - 3 pcs., blinds - 2 pcs., Computer I5-7400/8Gb/1Tb/DELL S2218H - 24 pcs., ScreenMedia OP78 Interactive whiteboard with mobile stand and projector fasteners - 1 pc. Sets of demonstration equipment and visual aids: multimedia applications for lecture courses and practical exercises, interactive visual aids. | 191023, St. Petersburg, Griboedova canal, 30-32, lit. A, Б, P |
| Classroom 2022 Laboratory "Laboratory complex" Specialized furniture and equipment: Educational furniture for 19 seats (19 computer tables, 19 black chairs) teacher's workplace (computer table, 1 pc., chair, 1 pc.), single-section chalk board, 1 pc. marker board on wheels, 1 pc., table, 1 chair 1 pc., blinds 1 pc., rack hanger 1 pc.Intel i5 4460/1Tb/8Gb computer/Samsung 23" monitor - 1 pc., Intel i5 4460/1Tb/8Gb computer/ Samsung 23" monitor - 18 pcs. Sets of demonstration equipment and visual aids: multimedia applications for lecture courses and practical exercises, interactive visual aids. | 191023, St. Petersburg, Griboedova canal, 30-32, lit. A, Б, P |
| Classroom 2049 Classroom (for lecture-type and seminar-type classes, course design (course work), group and individual consultations, ongoing monitoring and intermediate certification), equipped with a multimedia complex.Specialized furniture and equipment: Educational furniture for 36 seats, teacher's workplace, chalkboard (single-section) - 1 pc., chair - 1 pc. Portable multimedia kit: HP 250 G6 1WY58EA laptop, LG PF1500G Multimedia projector. Sets of demonstration equipment and visual aids: multimedia applications for lecture courses and practical exercises, interactive visual aids. | 191023, St. Petersburg, Griboedova canal, 30-32, lit. A, Б, P |

7. METHODOLOGICAL GUIDELINES FOR STUDENTS

The following documents should be made available to the trainee before the start of the course:

- training and methodological documentation;

- local normative acts regulating the main issues of the organisation and implementation of educational activities, including those regulating the procedure for current monitoring and interim assessment of students;

- the schedule of consultations of the teaching staff.

The level and depth of mastering the discipline is determined by the active and systematic work of students in lectures, seminars, independent work, including in terms of identifying the most significant and relevant problems for further study. A special condition for qualitative mastering of the discipline is an effective organisation of work, which allows distributing the academic workload evenly in accordance with the schedule of the educational process.

When preparing for classes, students have the opportunity to attend consultations with the staff of UNECON according to the timetable set out in the schedule of consultations.

The students' in- and out-of-classroom work should aim to form:

- the fundamentals of the learner's world view and scientific understanding;

- basic knowledge relevant to the training area and the declared professional field, forming the target and professional basis for training;

- professional competences oriented towards the needs of the labour market;

- an individual trajectory by mastering a unique set of professional competences that complement the learner's competence model, through a focus on specific professional specialised areas of knowledge defined by labour market representatives;

- metha-skills for learners, such as teamwork and leadership, data analysis, digital skills, project design and implementation, intercultural interaction.

8. SPECIFICATIONS FOR TEACHING DISABLED PERSONS

Students with disabilities, if necessary, are taught on the basis of an adapted work programme using special teaching methods and didactic materials that take into account the particularities of their psychophysical development, individual capacities and health status.

In order for disabled persons and persons with disabilities to master the curriculum, the University shall ensure that:

– for the visually impaired and visually impaired: availability of information on the timetable in accessible places and adapted forms for learners who are blind or visually impaired; presence of an assistant to assist the learner as needed; production of alternative formats of teaching materials (large print or audio files);

– for the hearing-impaired and hearing-impaired: adequate sound reproduction of information;

– for persons with disabilities and persons with mobility impairments: the possibility of unimpeded access for students to classrooms, restrooms and other areas of the department, as well as their stay in these areas.

Learners with disabilities and persons with disabilities are provided with printed and/or electronic educational resources in forms adapted to their disabilities. The education of students with disabilities may be organised with other students or in separate groups or organisations.

ASSESSMENT RESOURSES

1.1 Control tasks and assignments for interim attestation

|  | Is not provided by the work programme of the discipline. |
| --- | --- |

1.2 Topics for written task

|  | Is not provided by the work programme of the discipline. |
| --- | --- |

1.3 Interim checkpoints

| Number | Type | Method of conduct | Topic number |
| --- | --- | --- | --- |
| 1 | Test | with the help of technical means and information systems | 1-5 |
| 2 | Design and analytical work | with the help of technical means and information systems | 5-7 |
| 3 | Current control | with the help of technical means and information systems | 1-10 |

1.4 Other assessment objects

|  | Is not provided by the work programme of the discipline. |
| --- | --- |

1.5 Self-study

| Name of self-study | Topic number |
| --- | --- |
| Preparation for lectures and practical classes | 1-10 |
| Preparation of messages and reports | 2,3,9 |
| Performing computational, analytical, computational, graphical, and other tasks | 4,5,6,7,8,10 |
| Completing homework | 1-10 |

1.6 Grading scale

Scales of assessment and procedures for assessing learning outcomes of the discipline are regulated by the Regulations on the current control of progress and interim attestation of students in higher education programmes and the Regulations on the scoring and rating system.

A grading and rating system is used to assess the learning outcomes of the discipline:

The form of the final control in the discipline is a credit, the final result is formed in accordance with the scale given in the table below:

| Points | Grade |
| --- | --- |
| <55 | Not passed |
| >=55 | Passed |

Grading scule

| 2 (points to 54) | Demonstrates a lack of understanding of the problem. Many of the requirements of the assignment are not met. An initial perception of the material is demonstrated. The work is incomplete and/or plagiarized. |
| --- | --- |
| 3 (points 55-69) | Demonstrates a partial understanding of the problem. Most of the requirements of the task have been met. Mastery of the elements of the assigned material. The material is mostly clear and coherent. |
| 4 (points 70-84) | Demonstrates considerable understanding of the issue by the discipline. All requirements of the assignment are fulfilled. The content of the completed tasks is disclosed and examined from different perspectives. |
| 5 (points 85-100) | Demonstrates full understanding of the problem. All requirements of the assignment are fulfilled. Demonstrates proficiency in the discipline. The completed assignments are holistic, complete, structured, present different points of view and demonstrate creativity. |